VibePin Create Pins — Code Audit vs PRD v1.2

Method note: Findings marked [V] are verified against source files read during this audit (file paths cited). Findings marked [M] are from earlier verified work in this session (typechecked/tested/live-tested). Findings marked [A] are assumptions needing browser or data verification. No code was changed.

1. Executive summary

The Create Pins V2 implementation is substantially aligned with the PRD — notably better than typical pre-audit state. The core loop (Upload → Draft Card → AI Copy → Board → Schedule/Publish) exists end-to-end and most of the PRD's hardest requirements are already true: AI Copy is genuinely one shared component across Create Pins/Plan/Batch, quality-gate failures never pollute fields, keyword naming rules are honored, lifecycle is exactly the 5 PRD states, unscheduled drafts don't leak into Weekly Plan, and the boards 409 confusion was fixed at the source (forReading).

The biggest real gaps are: (a) the PRD's "Failed to save / Retry" contract is not met — localStorage persist failures are silently swallowed; (b) AI Image generation has no Generating placeholder cards (results appear only when done); (c) the Card action matrix is missing Download / Unschedule / Save-as-reference / View Plan; (d) field-length caps (100/500) are not enforced in the Create Pins inputs and the length presets don't match the PRD's Short/Standard/SEO-rich definitions; (e) boards data is one truth but three separate fetch implementations (Create Pins hook / Plan drawer / Batch drawer), and Pin fields are shared only in Create Pins (Plan drawer has its own field implementations). "Recommended Pinterest references" (P2) is not implemented, correctly.

Nothing found is an unfixable architecture problem; the recommended plan is minimal-change hardening, not a rewrite.

2. Current implementation map (verified)

Area	Files (all verified read)

Page entry + flag	web/src/app/app/studio/page.tsx (~4,900 lines; env-driven board-v2 / resolving / legacy, legacy retained for rollback)

Board page	web/src/components/studio/StudioBoard.tsx — upload, filters, publish/schedule handlers, AI drawer host

Card	web/src/components/studio/PinBoardCard.tsx — compact/expanded, autosave (400ms debounce + flush), badges

Shared fields	web/src/components/pins/PinFieldsForm.tsx (title/desc/URL/board combobox; board states Connect/Reconnect/Retry)

Shared AI Copy	web/src/components/pins/PinAICopyPanel.tsx → web/src/lib/ai-copy/generatePinCopy.ts → POST /api/ai-copy

AI pipeline (server)	web/src/lib/ai-copy/visionServer.ts (Gemini vision analyze + Claude Haiku fast text + gates), app/api/ai-copy/route.ts, app/api/ai-copy/analyze/route.ts

Keywords	web/src/lib/ai-copy/keywordContext.ts (trend_keywords DB; relevance 0.7 / volume 0.3, coverage filter)

Upload	StudioBoard.handleFiles → lib/studio/uploadPinImage.ts → app/api/studio/upload/route.ts (Supabase public URL) → pinDraftStore.createBoardDraft → lib/ai-copy/startImageAnalysis.ts

Draft store	web/src/lib/pinDraftStore.ts — localStorage-only (vp:pin_drafts:v1, 500-draft cap), analysis+keyword fields on PinDraft

Lifecycle	web/src/lib/studio/pinLifecycle.ts (5 states + shared in-flight publish registry), hooks/usePinBoardDrafts.ts

Boards	hooks/usePinterestBoards.ts (SWR shared), app/api/pinterest/boards/route.ts → lib/server/pinterest/service.ts (forUser/forReading), connectionStore.ts

AI Image	components/studio/AiVersionDrawer.tsx + lib/studio/{creativeDirections,creativeControls,hiddenPromptBuilder,productAnalysis,referenceAnalysis} → lib/studio/generateAiVersions.ts → /api/generate

Pickers	components/studio/InlineCreateAssetPicker.tsx (product: My Products/Product Ideas; reference: My References/Pin Ideas + Used-before filter, URL import, upload)

Plan edit	components/plan/DraftDetailsDrawer.tsx (own fields + shared PinAICopyPanel + own boards fetch + boardsCache)

Batch Edit	components/studio/BatchEditDrawer.tsx (rowEdits/patchRow, per-pin AI copy with progress, own boards fetch)

Schedule	lib/smartSchedule.ts (ensureScheduledPlanTime), no manual pickers on board

3. What matches the PRD (verified)

§3.1–3.3 Page structure [V]: upload-first, no resident AI setup, empty state with drag-drop + low-weight "Create with AI", Saved on this device / Saving… (honest about localStorage), History secondary button, lifecycle filters with live counts, hydration skeleton (no false empty state).

§12.1 Lifecycle [V]: exactly generating|failed|unscheduled|scheduled|posted, derived from durable fields, no "Needs details" status (test-enforced); source badge separate from lifecycle.

§5.1 Upload flow [V]: file → stable public Supabase URL → immediate Unscheduled card per image (idempotency key batch:index) → background startImageAnalysis (never blocks); partial-failure counts preserved.

§6 AI Copy [M]: one shared PinAICopyPanel in all three surfaces (PRD §6.5's exact requirement); success-only field writes; quality gate rejects generic/ungrounded copy (422) distinct from provider failure (502); user-safe messages, no internal codes; Context used = image summary + keyword chips + board; Regenerate reuses cached analysis, never final-copy cache, produces different output (anti-repeat gate).

§7 Keywords [M]: recall from imageSummary/objects/style/board/category; relevance 70% + volume 30% exactly as PRD suggests; coverage filter rejects high-volume-irrelevant words (verified: "christmas decor" rejected on a modern living room); 5–8 chips; naming honors the §7.3 matrix ("Recommended Pinterest keywords" / "English Pinterest keyword context"; zero "Trending" wording — grep-verified); AI-generated images also run analysis+keywords.

§8 AI Image relocation [V]: mature setup relocated into the contextual drawer — products, references, recommended directions, editable/regeneratable creative direction, advanced controls, model/count/ratio/variety; current Pin image auto-seeds Product #1 (AiVersionDrawer.tsx:225); real pickers (not shells) with real data sources, search, filters, URL import; results create new child cards with parentDraftId+sourceImageUrl lineage; original never overwritten.

§10 Schedule/Publish [V/M]: no manual date pickers; flush → validate → ensureScheduledPlanTime; Publish now is a real publish with flush + validation + shared in-flight registry (beginPublish dedupe); postedAt/remotePinId/remotePinUrl persisted; failure → Failed + Retry publish. Boards: Connect vs Reconnect vs Retry states distinguished (§10.3 matrix) after this session's fix; /api/pinterest/boards now consistent with /api/pinterest/status via forReading (the 409 bug's root fix).

§11 Plan/Batch/Calendar [V/M]: Plan modal reuses PinAICopyPanel above Title, writes the same draft; Batch generates per-pin with "Generating copy X / Y" progress and "N updated, M failed" summary, failures never overwrite; unscheduled board drafts are excluded from Weekly Plan (getUnaddedGeneratedDrafts excludes board-source; getPlannedDrafts requires date/addedToPlanAt); same store → cross-page sync. History retained; legacy studio kept behind the flag (rollback preserved per §15.4).

§14.1 Performance targets [M, measured]: upload→card is immediate; analysis ~12–15s (within the 3–15s window, at the upper edge); cached Generate copy ~3–4s (Claude Haiku) — inside the PRD's 1–4s target; p50/p95 instrumentation exists server-side.

4. PRD gaps (Done/Partial/Missing)

#	PRD req	Status	Evidence

G1	§4.3(3) "Failed to save / Retry" on persist failure	Missing	pinDraftStore.persist() swallows quota errors silently [V]; UI always claims Saved

G2	§8.9(2) Generating placeholder cards created immediately at Generate N Pins	Missing	handleAiGenerate awaits the API then creates finished cards; drawer shows spinner only [V]. §8.9(6) "close drawer, generation continues" is accidental-at-best (promise survives, but no placeholders and no notification)

G3	§3.5 Card action matrix: Download (all), Unschedule (Scheduled), Save as reference (Posted), View Plan (Scheduled secondary)	Missing on V2 card	PinBoardCard More = Publish now/Retry, Duplicate, Archive(posted), Delete only [V]; View Pin exists

G4	§4.1 title ≤100 / description ≤500 enforced	Partial	No maxLength on PinFieldsForm inputs [V]; Plan drawer caps desc at 500; server slices title 100 / desc 800 (contradicts the 500 product cap)

G5	§6.3 length presets Short(≤50/180) / Standard(≤80/300) / SEO-rich(≤100/500)	Partial	Implemented as short/standard/detailed with different, prompt-hint-only limits; no numeric enforcement [M]

G6	§6.3 per-pin Language selector (Auto/En/…) in AI Copy panel	Partial	Language comes from the global content-language setting; no selector in the panel [M]. PRD §16.1 leans "user preference" — arguably acceptable, but the panel offers no visible control

G7	§7.2(5) success summary must not claim keywords when not actually used	Partial risk	Fast path sets keywordsUsed = recommended.length > 0 — keywords are provided to the prompt but weaving isn't verified; summary may overclaim [M]

G8	§9 Recommended Pinterest references (product-image based)	Missing (P2, by design)	No "Recommended for this product" tab anywhere [V]; PRD itself gates it on data/licensing (§16.1)

G9	§10.4 boards fetched once via shared hook everywhere	Partial	One connection truth, but 3 fetch implementations: usePinterestBoards (Create Pins), DraftDetailsDrawer's own status+loop+boardsCache, BatchEditDrawer's own loop [V]

G10	§11.1 Plan edit shares Pin field components	Partial	Only AI Copy panel is shared; Plan drawer has its own title/desc/alt/URL/board field implementations [V]

G11	§8.9 lineage: scratch "Create with AI" should be source: ai_generated	Minor	Both paths use ai_generated_from_upload [V]

G12	§14.2 "missing Board → in-place field error on Schedule"	Partial	Toast + card expand, no field-anchored error [V]

G13	§13.1 per-file upload progress	Partial	Single global "uploading" state, sequential loop [V]

5. Bugs and release blockers

Release blockers (PRD §16.2 lens):

[B1] Silent data loss on save failure (G1) — localStorage quota-exceeded loses edits while UI says "Saved on this device". Directly violates the PRD's persistence-honesty principle. P0.

[B2] Pinterest Trial access / sandbox env [M]: prod env is PINTEREST_API_ENV=sandbox; production Pin creation is blocked by Pinterest until Standard access is granted (PinterestTrialAccessError handled). This is an ops/approval blocker, not code — but it gates "真实登录环境完成闭环" in §16.3.

[A] Multi-platform mock provider visibility: PublishDestinations renders IG/FB/TikTok with a mock provider (per project memory); aria-disabled={!publishable} gating exists but I did not browser-verify that unimplemented platforms are non-actionable in prod. PRD §1.3 forbids showing them as operable targets. Needs a 5-minute browser check; treat as potential P0.

Bugs (non-blocking):

4. [B4] Stale red test [V]: test-create-pins-batch-edit-ui expects publishReadyCount > 0 gating on publish-now; code intentionally uses checkedCount > 0 ("Publish selected now" design). Test needs updating — currently pollutes the suite signal.

5. [B5] Vision-fallback drafts (pre-analysis-era or failed analysis) pay ~18–28s on Generate with only a generic progress label — correct behavior, poor expectation-setting (PRD §6.4's "Preparing image context…" state exists but timing copy could be clearer). Minor.

6. Architecture and technical risks

localStorage-only drafts [V]: 500-draft cap silently truncates oldest; no cross-device; fire-and-forget analysis interrupted by tab close (documented in startImageAnalysis.ts). PRD §16.1 accepts this for MVP; the "Saved on this device" copy keeps it honest. Server persistence is the correct post-MVP investment.

Boards fetch triplication (G9) — three code paths to drift apart; Plan drawer's needsPinterestConnect() classification already diverges subtly from usePinterestBoards.classify().

studio/page.tsx at ~4,900 lines [V] containing the entire legacy experience. Intentional (rollback per §15.4) but it drags: duplicate picker systems (legacy AssetPicker vs InlineCreateAssetPicker), duplicate card action models, and the History migration debt all live there.

Batch Edit ↔ store identity: batch AI copy resolves cached analysis via draftId-then-imageUrl fallback [M] — works, but BatchPinRow.pinId vs PinDraft.id identity coupling is implicit and worth a comment/test.

Analytics events have no sink [M]: lib/analytics.ts dispatches to a window event; nothing consumes it. §14.1 metrics are therefore not actually being collected client-side (server logs one line per ai-copy request).

Fast-path latency is provider-bound [M, measured]: LinAPI adds ~2–3s routing overhead; 1–3s needs a direct Anthropic route eventually.

7. UX and product issues

Card matrix omissions (G3) are the most user-visible: no Download anywhere, no Unschedule without opening Plan, no Save-as-reference from a Posted card (breaks the reference-library flywheel §8.5 assumes).

Length preset labels ("Detailed" vs PRD's "SEO-rich") and missing numeric caps (G4/G5) mean the product promise ("Short = quick pin") isn't guaranteed.

Schedule validation as toast-only (G12) vs in-place field errors.

No per-file upload progress on multi-upload (G13); a 10-image upload looks frozen.

Keyword "used" overclaim risk (G7) — small but it's exactly the kind of data-honesty issue this product treats as sacred.

8. Recommended solution

Minimal-change hardening on the existing architecture — no rewrites (per §15.4). Three thrusts:

Trust repairs (P0): make save failures visible (persist() returns success; card/board shows "Failed to save · Retry"); browser-verify and if needed hard-gate non-Pinterest destinations; align desc caps to 500 everywhere (input maxLength + server slice).

Contract completion (P1): Generating placeholder cards for AI image runs (create N generationStatus:"generating" drafts before the API call, resolve/fail them on completion — the lifecycle + store already support this exactly); complete the card action matrix (Download / Unschedule / Save as reference / View Plan — all four have existing primitives: removeFromWeeklyPlan, assetStore, plan deep-link); consolidate boards fetching onto usePinterestBoards in Plan + Batch; rename/enforce length presets to Short/Standard/SEO-rich with numeric caps in normalizeVision/toCopyOutput; make keywordsUsed verify actual usage (reuse stuffingIssues-style containment check) before claiming it in the summary.

Deferred (P2): Recommended references (needs licensing decision first, §16.1); Plan-drawer field unification onto PinFieldsForm; server-side draft persistence + background analysis jobs; analytics sink.

9. Prioritized action plan

P0 (release trust):

Persist-failure surfacing (G1/B1) — pinDraftStore.persist + StudioBoard/PinBoardCard status.

Browser-verify PublishDestinations non-Pinterest gating; hard-disable if actionable (A/B3).

Description cap coherence: maxLength={100}/{500} in PinFieldsForm + server slice 800→500 (G4).

Fix stale test test-create-pins-batch-edit-ui (B4). (Ops: pursue Pinterest Standard access — B2.)

P1 (PRD completion):

5. Generating placeholder cards + close-drawer-continue + completion toast (G2).

6. Card action matrix: Download, Unschedule, Save as reference, View Plan (G3).

7. Boards consolidation: DraftDetailsDrawer + BatchEditDrawer → usePinterestBoards (G9).

8. Length presets → Short/Standard/SEO-rich with enforced caps (G5); panel Language select (G6).

9. Keyword-usage verification before claiming (G7); in-place Board error on Schedule (G12); per-file upload progress (G13).

P2:

10. Recommended Pinterest references (after data/licensing gate, §9/§16.1).

11. Plan drawer fields → PinFieldsForm (G10); source: ai_generated for scratch (G11).

12. Server-side draft persistence + background analysis; analytics sink; History migration then split.

10. Files to change (by action item)

Item	Files

1	lib/pinDraftStore.ts, components/studio/StudioBoard.tsx, PinBoardCard.tsx

2	components/social/PublishDestinations.tsx (verify first)

3	components/pins/PinFieldsForm.tsx, app/api/pinterest/pins/route.ts (desc slice), app/api/ai-copy/route.ts (output slice 800→500)

4	scripts/test-create-pins-batch-edit-ui.ts

5	components/studio/StudioBoard.tsx (handleAiGenerate), lib/pinDraftStore.ts (placeholder create/resolve helpers), lib/studio/pinLifecycle.ts (already supports generating)

6	PinBoardCard.tsx (menu), lib/pinDraftStore.ts (removeFromWeeklyPlan exists), lib/assetStore.ts (save-as-reference), plan deep-link

7	components/plan/DraftDetailsDrawer.tsx, components/studio/BatchEditDrawer.tsx, hooks/usePinterestBoards.ts

8	lib/ai-copy/{types,visionServer,generatePinCopy}.ts, components/pins/PinAICopyPanel.tsx

9	app/api/ai-copy/route.ts (keywordsUsed check), PinFieldsForm.tsx (board error), StudioBoard.tsx (upload progress)

11. Suggested implementation approach

Sequence P0 items as one small PR each (all are <100-line diffs except placeholders). For item 5, reuse the exact pattern the store already supports: createBoardDraft({ generationStatus: "generating", idempotencyKey: "gen:"+reqId+":"+i }) before calling /api/generate, then updateDraft each placeholder with the real URL or generationStatus: "failed" — lifecycle, filters, and badges need zero changes. For item 7, usePinterestBoards already exposes boards/loading/error/disconnected/needsReconnect/refresh — the drawers' bespoke state machines map 1:1 onto it. Keep the AI pipeline untouched throughout (per §15.4 and prior instructions).

12. QA & regression checklist

Upload: multi-file, partial fail, duplicate images, refresh mid-analysis, slow network, public-URL fetchability (Pinterest + AI provider).

AI Copy: fast path (~3–4s), vision fallback, quality-fail (fields untouched), provider-fail (502 message), regenerate difference, non-English (0 keyword chips + "English Pinterest keyword context"), length presets produce measurably different lengths, no "Trending" anywhere (grep + UI).

Boards: connected / not connected / expired token (Reconnect, not Connect) / 409 sandbox parity Plan↔Create Pins / API failure (Retry, not Connect) / no boards.

Schedule/Publish: flush-before-action, double-click dedupe (in-flight registry), batch publish concurrency, failure → Failed + Retry, remotePinUrl View Pin.

Cross-page: unscheduled drafts absent from Plan/Calendar; Plan edit reflects on Create Pins instantly; Batch per-pin copy summary; manual edits survive failed generations.

Persistence: quota-exceeded shows failure (after P0-1); 500-draft cap behavior; refresh restores state.

A11y/responsive: More/Close hit areas, Esc layering in Batch Edit, mobile drawer widths, keyboard focus in pickers.

Bottom line: the architecture the PRD demands (shared AI Copy, single lifecycle, one connection truth, draft-first) already exists and is verified working. The remaining work is a bounded list of contract completions — the P0 list is 4 small items plus one ops dependency (Pinterest Standard access), and nothing requires redesign.